**Cello Resource Management**

**Jared Ireland**

Weekly Progress Report for Week 13 starting: 30th October 2023

Total Industry Hours this week: 23 Hours

Total Academic Hours this week: 5 Hours

Total Industry plus Academic Hours this week: 28 Hours

**Total Industry Hours to date: 252 Hours**

**Total Industry plus Academic Hours to date: 388 Hours**

Supervisor: **Peter Edge**

Scheduled meeting: **2nd November 2023, 10am**

|  |  |
| --- | --- |
| Progress/achievements since last meeting | Continuation of iteration 2.5 – nearing completion  Initial Halfway report submission |
| Tasks not completed as planned | Proper completion of halfway report – missing Appendix and not updating the version controlling |
| Barriers to progress | N/A |
| Possible solutions to barriers | N/A |
| Areas of satisfaction | Nearing the completion of the project in terms of development |
| Areas of concern | Upcoming academic work and potentially needing to ask David for an extension on when the Panel can be done based on Project Completion Due Date |
| Status | 1. Abandoned 2. Not started 3. Behind schedule, unlikely to be completed as planned 4. Behind schedule but achievable 5. On track and continuing as planned 6. Completed |
| General reflections | Everything has been progressing quite well with the project and I am nearing the end stages of development. Some minor concerns around the academic work, primarily around my poor time management and set completion date of project not leaving much time for the Panel Presentation |
| Actions for next meeting | Completion of Iteration 2.5  Starting and Potentially finishing Iteration 3  If Iteration 3 is completed, working on User Manual  Set primary focus for Academic work to get as much done sooner rather than later as my focus has been primarily on Industry work |
| Supervisor Comments |  |

A close up of a sign

Description automatically generated

Signature of student \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date \_\_01/11/2023\_\_\_\_\_\_\_

Signature of supervisor \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_