**Cello Resource Management**

**Jared Ireland**

Weekly Progress Report for Week 12 starting: 23rd October 2023

Total Industry Hours this week: 20 Hours

Total Academic Hours this week: 10 Hours

Total Industry plus Academic Hours this week: 30 Hours

**Total Industry Hours to date: 229 Hours**

**Total Industry plus Academic Hours to date: 335 Hours**

Supervisor: **Peter Edge**

Scheduled meeting: **26th October 2023, 10am**

|  |  |
| --- | --- |
| Progress/achievements since last meeting | Starting iteration 2.5 |
| Tasks not completed as planned | Halfway Report |
| Barriers to progress | Head cold |
| Possible solutions to barriers | Complete the remaining work of the halfway report to get feedback |
| Areas of satisfaction | n/a |
| Areas of concern | Learning of PowerApps for what I need to do has proven hard, though there is examples of what other people have done (i.e. a desk reservation system) attempting to apply it to what I need to do has proven hard. |
| Status | 1. Abandoned 2. Not started 3. Behind schedule, unlikely to be completed as planned 4. Behind schedule but achievable 5. On track and continuing as planned 6. Completed |
| General reflections | Due to having a head cold during most of the week I was only able the get minimal amounts of work done on the project, both industry and academic side |
| Actions for next meeting | Completed submission of Halfway report |
| Supervisor Comments |  |

A close up of a sign

Description automatically generated

Signature of student \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date \_26/10/2023\_\_

Signature of supervisor \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date \_\_\_\_\_\_\_\_\_\_\_